ENTERPRISE SOFTWARE SPECIFICATION & ARCHITECTURE GUIDE

ProFlow: Enterprise Project Controls & Governance System

Complete Functional Catalog of Advanced Engineering Management, Financial Controls, APQP Stage-Gate Governance, and Real-Time Collaboration Engines

| Platform Name | ProFlow (Autonomous Project Controls & APQP Governance Suite) |
| --- | --- |
| Industry Focus | Automotive, Aerospace, Defense, and Deep-Tech Hardware/Software |
| System Architecture | React 18 + Vite + TailwindCSS ¦ Node.js Express ¦ Prisma ORM ¦ PostgreSQL |
| Executive Leadership | Parth Singh (Program Director & Chief EV Architect) |
| Specification Version | v2.5 Enterprise Production Release (2026 Edition) |

Module 01 | Schedule & Critical Path Management (CPM / Gantt)

ProFlow features a mathematical scheduling engine that computes activity early/late dates, total float slack, and highlights critical path bottlenecks across complex multi-tier dependencies.

CPM Forward & Backward Pass Algorithm: Automatically calculates Early Start (ES), Early Finish (EF), Late Start (LS), Late Finish (LF), and Total Float (TF) for all network activities.

Zero-Float Critical Path Highlighting: Interactive toggle on the Gantt chart renders critical bottleneck tasks in high-visibility crimson red with animated indicators.

4 Complete Dependency Types: Full support for Finish-to-Start (FS), Start-to-Start (SS), Finish-to-Finish (FF), and Start-to-Finish (SF) dependency links.

Configurable Lead & Lag Offsets: Allows positive buffer delays (+days) or accelerated negative lead times (-days) between linked tasks.

Milestone Diamond Markers (◆): Zero-duration stage gates, regulatory submissions, and key customer deliverables displayed as distinctive diamond milestones.

Multi-Scale Timeline Zoom: Instant toggling between Day, Week, and Month zoom resolutions with dynamic month/week timeline header bars.

Module 02 | Work Breakdown Structure (WBS Tree & Rollups)

Decomposes complex engineering programs into manageable hierarchical deliverables with automatic recursive aggregation of financial costs and physical completion percentages.

Hierarchical Code Generation: Automated multi-level recursive numbering hierarchy (e.g. 1.0 Vehicle Architecture -> 1.1 Powertrain -> 1.1.1 800V SiC Inverter).

Automated Cost Rollups: Child work package budgets and actual expenditures automatically aggregate up through intermediate deliverables to top-level phases.

Weighted Physical Progress Rollup: Phase-level completion percentages calculate dynamically based on the completion state of underlying child tasks.

Interactive Tree Expansion: One-click 'Expand All' and 'Collapse All' tree controls with visual indentation levels and progress bars.

Deliverable Classification: Categorization of nodes into Phases, Major Deliverables, Work Packages, or Execution Tasks.

Module 03 | Resource Capacity & Specialized Equipment Planning

Manages human engineering capacity against standard weekly workloads while scheduling high-value hardware test rigs, dyno benches, and wind tunnels.

40h/Week Engineer Capacity Matrix: Tracks weekly workload allocations per engineer against standard 40-hour industrial capacity thresholds.

Automated Overload Bottleneck Alerts: Visual badges flag capacity states: Red for Overloaded (>100%), Amber for Balanced (70-100%), and Green for Available (<70%).

Engineering Skills & Competency Matrix: Tags engineering proficiencies (e.g. 800V SiC Architecture, Immersion Cooling CFD, Solid-State LiDAR, ISO 26262 ASIL-D Audit).

Hourly Cost Rate Modeling: Calculates burn rates and labor costs based on specialized hourly financial profiles per engineer.

Hardware Test Rigs & Equipment Ledger: Schedules specialized capital equipment (e.g. 500kW Dual-Motor Powertrain Dyno, Aeroacoustic Wind Tunnel, Immersion Safety Chamber).

Module 04 | Financial Controls & Earned Value Management (EVM)

Industrial-standard EVM performance measurement baseline for monitoring cost efficiency, schedule progress, and forecasting project completion financials.

Core EVM Financial Metrics: Real-time calculation of Budget at Completion (BAC), Planned Value (PV), Earned Value (EV), and Actual Cost (AC).

Cost Performance Index (CPI = EV / AC): Calculates cost efficiency gauge (Green > 1.0 indicates budget surplus; Red < 1.0 indicates cost overrun).

Schedule Performance Index (SPI = EV / PV): Calculates schedule efficiency gauge (Green > 1.0 indicates ahead of schedule; Amber < 1.0 indicates schedule delay).

Estimate at Completion (EAC = BAC / CPI): Forecasts final total project expenditure based on observed historical performance.

Variance at Completion (VAC = BAC - EAC): Projects expected budget variance surplus or overrun at program closeout.

Historical EVM S-Curve Visualization: Interactive Recharts multi-line trend graph comparing Planned Value, Earned Value, and Actual Cost trajectories over time.

Cost Breakdown Structure (CBS) Ledger: Tracks purchase orders (POs), external supplier contracts, tooling invoices, and component reconciliations.

Module 05 | Stage-Gate Governance & Quality Gatekeeper (APQP G0 to G4)

Structured automotive APQP (Advanced Product Quality Planning) stage-gate governance framework ensuring strict quality compliance prior to phase advancement.

5 Standardized Automotive Phase Gates: Includes G0 (Concept Feasibility), G1 (Detailed Design Freeze), G2 (Tooling Release), G3 (Homologation & Crash Test Pass), and G4 (SOP Series Assembly).

Entry & Exit Criteria Checklists: Mandatory quality checklists with real-time pass/fail toggle verification.

Executive Gate Sign-Off Modal: Audit-trailed approval workflows capturing Sign-Off Decision (APPROVED, CONDITIONAL_PASS, REJECTED), Signatory Name, Timestamp, and Steering Committee notes.

Readiness Score Indicators: Visual percentage progress indicators reflecting completed prerequisite criteria per gate.

Module 06 | Engineering Change Orders (ECO) & Change Control Board (CCB)

Rigorous change management workflow evaluating the triple-constraint impact of design modifications before formal Change Control Board approval.

Engineering Change Request Ledger: Tracks all formal modifications (e.g. ECO-0104 Silicon Carbide MOSFET upgrade, ECO-0105 Dielectric immersion fluid change).

Triple-Constraint Impact Analysis: Quantifies financial delta (ΔCost in Lakhs), schedule impact (ΔSchedule in Days), and technical risk classification.

Formal CCB Voting Actions: In-line executive actions to Approve ECO, Reject Request, or Mark Changes as Formally Implemented.

Audit Trail & Version Traceability: Maintains complete record of requesting engineer, reason for change, and approving authority.

Module 07 | Risk Management & 5x5 Probability-Impact Heatmap

Visualizes program risks, quantifies exposure scores, and assigns proactive mitigation and contingency remediation plans.

5x5 Probability-Impact Heatmap Grid: Interactive visual risk matrix color-coded by severity (Crimson Extreme, Orange High, Yellow Moderate, Green Low).

Quantitative Risk Exposure Score: Calculated as Risk Score = Probability (1 to 5) x Impact (1 to 5).

Proactive Mitigation & Contingency Strategy: Structured fields for root cause triggers, mitigation actions, fallback plans, and risk owners.

Interactive Matrix Cell Filtering: Clicking any cell in the 5x5 grid filters the risk ledger to display only matching items.

Module 08 | Issue Management & Corrective Action (CAPA / RCA)

Tracks active engineering defects, non-conformances, and field anomalies with systematic Root Cause Analysis (RCA) and Corrective & Preventive Actions (CAPA).

Severity-Based Issue Categorization: Categorizes blocking issues into Critical, High, Medium, and Low severity tiers.

Root Cause Analysis (RCA) Documentation: Captures detailed underlying systemic failure modes and physical causes.

CAPA Remediation Tracking: Logs corrective actions, preventative measures, assigned owners, and target resolution dates.

Lifecycle Status Progression: Manages issues through OPEN, IN_INVESTIGATION, CAPA_PENDING, and RESOLVED states.

Module 09 | Decision Log & Institutional Memory

Maintains an immutable historical record of major technical trade-offs, architecture selections, and executive steering committee rulings.

Architectural Decision Registry: Logs formal decisions (e.g. DEC-001 Selection of 800V SiC over 400V IGBT, DEC-002 Direct Immersion Cooling).

Impact Quantifier Badges: Displays financial delta (ΔCost) and schedule variance (ΔWeeks) associated with each architectural choice.

Executive Approver Signatures: Links decisions directly to authorizing program directors and technical leads.

Module 10 | Schedule Baseline (T0) & Slippage Analysis

Locks approved project timelines and tracks real-time schedule drift against the authorized baseline.

T0 Baseline Snapshot Freeze: Creates an immutable snapshot of task planned start and due dates.

Schedule Variance Slippage (ΔDays): Automatically calculates variance between current scheduled dates and locked baseline dates.

Historical Baseline Revisions: Supports managing multiple baseline revisions with date stamps and authorization notes.

Module 11 | Agile Execution, Collaboration & Enterprise Security

Combines high-level project controls with granular day-to-day execution tools and security infrastructure.

Interactive Kanban Board: Drag-and-drop task movement across Concept, Simulation, Prototype, Track Testing, and Homologation columns.

Subtask Checklist Progress: Interactive checklists with automatic percentage completion progress bars.

Real-Time WebSockets (Socket.io): Instant two-way synchronization across all active browser sessions.

Role-Based Access Control (RBAC): Multi-tiered permissions supporting ADMIN, MANAGER, MEMBER, and VIEWER roles.

Live Time Tracking Widget: Integrated stopwatch timer allowing engineers to log billable hours directly against specific work packages.

FullCalendar Multi-View Timeline: Integrated calendar supporting Month, Week, Day, and List views with milestone diamond overlays.

User Profile & Photo Customizer: Interactive profile settings supporting 1-click avatar presets, custom image URLs, and password encryption.

Module 12 | Pre-Configured Engineering Leadership Roster

The platform includes a fully seeded, cross-functional automotive engineering leadership team with dedicated roles, access privileges, and specialized skills:

| Team Member | Role & Title | Department | Login Email |
| --- | --- | --- | --- |
| Parth Singh (Admin) | Program Director & Chief EV Architect | Executive Engineering | admin@proflow.com |
| Kashish Motwani | Battery Systems & Thermal Lead | Energy Storage Systems | kashish.motwani@proflow.com |
| Abhinav Kumar | Manufacturing & Tooling Specialist | Advanced Manufacturing | abhinav.kumar@proflow.com |
| Rashika Sarawgi | ADAS Perception & Autonomy Lead | Autonomous Driving & SW | rashika.sarawgi@proflow.com |
| Ritik Raj | 800V SiC Powertrain & Inverter Lead | Powertrain & Power Electronics | ritik.raj@proflow.com |
| Priyanshi Mandiya | Quality & Homologation Gatekeeper | Quality & Compliance | priyanshi.mandiya@proflow.com |

© 2026 ProFlow Project Management Suite. All rights reserved. Generated automatically via Antigravity AI Engine.